| Present Nico Vonk Noordegraaf, Peter Oorschot, Peter Kieft, Maarten Rus, Maurice van Leeuwen, Arnaud van Helden |  |  |  |
| --- | --- | --- | --- |
| Absent Gert-Jan Roodenburg, Nick Borst | Date Meeting 09/07/2026 |  |  |
| MINUTES 4-weekly meeting CMS development small Cranes |  |  |
| Item |  | Action / Input |  |  |
| Reason MINUTES 4-weekly meeting CMS Development small Cranes: Follow up on the development of a New E&I Setup for the small CMS cranes. |  |  |  |  |
| Previous issues leading to the development of a new E&I setup |  |  |  |  |
| - Feedback problems Togo: - mobilization problems: - crane arrived in parts from Snijder. - cabling not done properly. - operators on site not familiar with DV CMS - electronic issues: - issues with WAGO. - issues with pitch and roll sensor. - current rotation-based sensors involve a lot of mounting work. - software issues: - System not always completely up to the job in Togo. Improvements were made during the project to address this. - survey issues: - Difficult for survey department to deal with so many issues at the start of the project. Electronic issues cannot always be tackled by surveyors on site. Need to involve E&I sooner when issues cannot quickly be resolved. - Maurice showed a calculated estimate on how much the current CMS setup and problems in Togo cost the project: - Helped to show the urgency to improve. - Pointed out that current sensors delay maintenance work on boom, stick pin etc. as sensors are in the way. - Need to learn from other setups / software’s as well (v. Oord, Trimble, etc.). |  | Togo Team Maurice |  |  |
| - Initial idea was to see if Boskalis Netherlands system could be used for international. |  |  |  |  |
| E&I |  |  |  |  |
| - Peter Oorschot will hire trainee, dedicated to the development of a CMS set from the bottom up. Start date: September 2026. |  | Peter O. / E&I |  |  |
| - High Level planning for the development to be made. |  | E&I help from Togo project. |  |  |
| - DSD |  |  |  |  |
| - DSD is preparing a CMS course for operators or electronic engineers / surveyors; will be added to the Boskalis academy: - Survey Togo and survey operations to join Operator Course for feedback. - Course for E/I and Survey will be rolled out September/October (2 days). |  | Arnaud / Nick |  |  |
| - DSD wants to keep one CMS program for all cranes; no differentiations based on size, type etc. |  | Arnaud / Nick |  |  |
| - New setup should work with the CMS software: Alignment needed. |  | Peter / Arnaud / Nick |  |  |
| - DSD needs to be able to interface the new sensors |  | E&I / DSD |  |  |
| - Calibration procedure within CMS needs to be able to quickly address calibrations |  | DSD / Survey |  |  |
| - Configuration of inclino’s need to be clear, their orientation on the crane, etc. |  | DSD / E&I |  |  |
| - Input from Operations & Survey |  |  |  |  |
| - Operations and survey would like to stay involved as they will be the end users and can provide valid input: - User knowledge of current system - User knowledge of alternative systems: e.g. vOord & Trimble |  | Peter K, Maurice, Gert-Jan, Togo survey |  |  |
| AOB |  |  |  |  |
| For the Togo project an update for the point logging; to make it more clear for the operator that all necessary points have been logged. Togo project will come with an overview to discuss the update |  | Togo project |  |  |